# Idol Air & Electrical

Regression QA Test Report

GoHighLevel Lead-to-Job Automation | 17 September 2026

Objective: validate the production demo flow from lead capture through appointment handling, quote outcomes, and job completion, including cancellation and no-show exception paths.

# Executive Result

| Scenario | Test Contact | Result | Key Outcome |
| --- | --- | --- | --- |
| 1. Happy Path | Sophie Mitchell | PASS | Lead → booking → quote → accepted → won → completed |
| 2. Appointment Cancelled | Lucas Parker / Amelia Grant | PASS | Cancellation workflow, tag, staff alert, acknowledgement + reschedule link |
| 3. Appointment No-Show | Ethan Collins | PASS | Booked stage fix verified; no-show recovery completed |
| 4. Quote Declined | Olivia Bennett | PASS | Decline trigger stopped follow-up and notified staff |

Overall: PASS. All four regression branches completed successfully after one defect was found and corrected in WF02.

# System Under Test

External AI Studio/Vibe funnel with embedded GHL Free Quote Form.

GHL calendar: Idol Air | Quote Visit.

Pipeline: Idol Air & Electrical.

Pipeline stages: New Lead → Contacted → Quote Visit Booked → Quote Completed → Quote Sent → Job Won → Job Completed.

Primary workflows covered: WF01A Lead Intake, WF01B Lead No-Response Follow-Up, WF02 Appointment Booking & Confirmation, WF03A Cancelled Handling, WF03B No-Show Handling, WF04 quote outcome workflows, WF05 Job Won / Job Completed.

# Scenario 1 — Happy Path

Test contact: Sophie Mitchell

| Step | Expected / Observed | Result |
| --- | --- | --- |
| Free Quote Form submitted | Lead/contact and opportunity created in New Lead. | PASS |
| Quote Visit booked | Appointment communications initiated. | PASS |
| Quote process completed and estimate accepted | Accepted quote path executed. | PASS |
| Opportunity marked Won | WF05A Job Won actions executed. | PASS |
| Job moved to Job Completed | WF05B completion / review-request path executed. | PASS |

Note: an earlier Sticky Contact issue caused contact identity contamination in historical testing. Sticky Contact was turned OFF for clean regression records. The happy-path business logic itself was completed successfully.

# Scenario 2 — Appointment Cancelled

Clean cancellation evidence was validated using Lucas Parker and Amelia Grant.

| Check | Evidence | Result |
| --- | --- | --- |
| Free Quote Form | Fresh lead/opportunity created. | PASS |
| Quote Visit booked | Booking workflow triggered. | PASS |
| Appointment manually changed to Cancelled | Valid QA trigger for WF03A. | PASS |
| WF03A stopped WF02 appointment communications | Executed. | PASS |
| Tag Appointment Cancelled | Executed automatically. | PASS |
| Notify Assigned User — Appointment Cancelled | Executed. | PASS |
| Send Cancellation Acknowledgement | Configured with Appointment.Reschedule Link. | PASS |

Design decision retained: cancellation uses self-service recovery through the reschedule link. No additional staff follow-up task was added.

# Defect Found During Regression — WF02 Opportunity Progression

Observed defect: after a customer booked a Quote Visit, the existing opportunity remained in New Lead. For Chloe Anderson, WF02 execution logs showed Update Opportunity = SKIPPED.

Root cause: WF02 is triggered by Customer Booked Appointment, so Update Opportunity did not have an opportunity record in context.

Correction applied in WF02:

Added Find Opportunity immediately before Update Opportunity.

Find: Most recently created opportunity.

Filters: Pipeline = Idol Air & Electrical; Status = Open.

Existing Update Opportunity retained and configured to move the matched opportunity to Quote Visit Booked.

Verification: Ethan Collins was submitted through the Free Quote Form and then booked a Quote Visit. Without manual pipeline movement, his opportunity automatically moved to Quote Visit Booked. Fix verified.

# Scenario 3 — Appointment No-Show

Test contact: Ethan Collins

| Check | Observed | Result |
| --- | --- | --- |
| Free Quote Form submitted | Opportunity created. | PASS |
| Quote Visit booked | WF02 Find Opportunity + Update Opportunity moved record automatically to Quote Visit Booked. | PASS |
| Appointment manually changed to No Show | WF03B triggered. | PASS |
| Tag Appointment No-Show | Executed. | PASS |
| Notify Assigned User — Appointment No-Show | Executed. | PASS |
| Wait Before No-Show Outreach | 10-minute wait completed. | PASS |
| Send No-Show Rebooking SMS | Executed. | PASS |
| #1 Follow up — No-show service appointment | Follow-up task executed. | PASS |
| Workflow end | Finished. | PASS |

# Scenario 4 — Quote Declined

Test contact: Olivia Bennett

| Check | Observed | Result |
| --- | --- | --- |
| Lead and appointment flow | Olivia progressed through the quote-visit process. | PASS |
| Opportunity at Quote Completed | Confirmed before decline branch test. | PASS |
| Estimate changed to Declined | WF04C — Quote Declined triggered. | PASS |
| Stop Quote Follow-Up | Executed. | PASS |
| Quote Declined internal notification | Executed. | PASS |
| Workflow end | Finished. | PASS |

Observation: after decline, Olivia remained at Quote Completed because WF04C currently stops follow-up and notifies staff but does not update the opportunity stage/status. This matches the current workflow design and was not treated as a regression failure.

# Final Regression Status

Happy Path — PASS

Appointment Cancelled — PASS

Appointment No-Show — PASS

Quote Declined — PASS

WF02 booking-stage defect — FIXED AND RETESTED

Conclusion: the Idol Air & Electrical demo has completed the planned end-to-end regression coverage. The booking-stage opportunity progression defect discovered during testing was corrected and verified with a fresh contact. No additional workflow redesign is required for the tested scenarios.

# Re-test addendum (6–7 October 2026)

Items added after the 17 September regression.

| Check | Observed | Result |
| --- | --- | --- |
| Owner View dashboard | Saved with contacts by source/medium, appointments (confirmed, no-show, cancelled, showed), won/lost opportunities and Leads by UTM Source | DONE |
| UTM capture | Test lead with UTM parameters shows qa_test in Leads by UTM Source and on the contact | PASS |
| Snapshot v3 | Saved 7 Oct with all 110 assets | DONE |

All re-tests used fictional test contacts and email only. The sub-account has no purchased phone number, so SMS steps can be shown executing in the logs but no text message was delivered.